BOARDROOM AI

v0.1 — Approval Packet

Per Software Development SOP v1.0 · §3 Build Workflow · §14.1 New Project Intake

What this document is This is the single approval artifact for Boardroom AI v0.1. It contains the PRD (§3.2), the Architecture Note (§3.3), the PDPA / data-protection note (§14.1), and the initial Decision Log (§10). The last page contains the CEO sign-off block. No code work resumes until this is approved with scope frozen.

What is being approved Scope, architecture, and data-handling for the first shippable version of Boardroom AI — the SaaS that gives business owners an AI C-suite (CMO, COO, CFO, CEO) customized to their business via a 30-minute onboarding wizard, monetized as setup fee + tiered monthly subscription with token-based usage.

Prepared by: AI CTO (Claude)   ·   For: Coach Fadzil (CEO)

Date: 17 May 2026   ·   Document version: 1.0

# Contents

1.  Product Requirements Document (one page)

2.  Architecture Note

3.  PDPA / Data Protection Note

4.  Initial Decision Log

5.  Compliance Map — SOP Section by Section

6.  CEO Sign-Off

# 1. Product Requirements Document

This is intentionally one page. Scope discipline is the product.

### Goal

Give a small-business owner the experience of having a four-person C-suite — Chief Marketing, Operating, Financial, and Strategy officers — for less than the cost of a single junior employee. The owner spends 30 minutes onboarding once and receives a customized executive team that operates on their actual business context.

### Primary user

Founder-operator of a 2-50 person business doing USD 50K–5M annual revenue. Is the bottleneck in their own business. Has no real C-suite and cannot afford one. Comfortable using consumer software (ChatGPT, Notion, Stripe, WhatsApp). Not technical.

### In scope for v0.1

- Magic-link email authentication (no passwords)

- 5-step onboarding wizard: business profile → brand voice sample → P&L paste → connector picker (UI only) → first-output selection

- Four agent chat pages, one per role (CMO / COO / CFO / CEO), each loaded with the workspace's business profile and brand voice in the system prompt

- Streaming chat against Claude Sonnet (latest) with persisted message history

- Token usage tracked per workspace; monthly quota enforced before each chat call

- Stripe-hosted checkout for one-time setup fee plus monthly subscription; webhook grants tokens and updates tier

- Marketing landing page at the root URL, pricing page, login page

### Explicitly OUT of scope for v0.1

- OAuth connectors to Gmail / Stripe / Xero / Meta / WhatsApp — placeholder UI only, no live data flow

- Scheduled morning briefs via Cloudflare Cron — agents respond on demand only

- Multi-workspace per user, team seats, role-based access control

- Custom agent builder, output marketplace, affiliate program

- Localization — English only at v0.1

- Native mobile app — responsive web only (PWA manifest deferred to v0.2)

- Long-term semantic memory via pgvector — system prompt rehydration is the memory layer for v0.1

- Done-For-You / consulting tier — handled out of band by CEO until v0.2

### Success criteria

- 100 founding members signed up within 30 days of launch, of whom ≥ 60 complete onboarding

- ≥ 70% of onboarded users send at least 5 chat messages in their first 7 days

- ≥ 30% of trial users convert to a paid tier within 14 days

- AI gross margin ≥ 60% at the average plan (Claude API spend per user ≤ USD 30/mo at Growth tier)

- Zero security incidents (data leak, RLS breach, secret exposure) before public launch

### Non-goals (failures we will accept in v0.1)

- Mobile-perfect — phones get a usable but unpolished experience

- Sub-second response — streaming target is first token in < 2s, full response in < 25s

- Multi-language support — English-only is fine for the founding cohort

# 2. Architecture Note

## Stack

| Framework | Next.js 15 App Router + React 19, TypeScript strict mode |
| --- | --- |
| Hosting adapter | @opennextjs/cloudflare → Cloudflare Workers (per SOP §4.1) |
| Database | Supabase Postgres 15. RLS on every workspace-scoped table |
| Auth | Supabase Auth, magic-link email (no passwords in v0.1) |
| AI | Anthropic Claude (claude-sonnet-4-6 default), streaming. Fallback model env-toggleable |
| Billing | Stripe Checkout + Webhooks (subscription + one-time setup + metered top-up) |
| File store | Supabase Storage — private bucket for any P&L uploads |
| Styling | Tailwind CSS, Instrument Serif + Inter fonts |
| Observability | Cloudflare Workers Analytics + Sentry (errors); Helicone optional later |
| CI | GitHub Actions: type-check, lint, test, build on every push |

## Data model (Supabase)

All tables are workspace-scoped except profiles. Every workspace-scoped table has RLS enforced by the helper function is_owner(workspace_id), which checks auth.uid() against workspaces.owner_id.

| profiles | 1:1 with auth.users; auto-created on signup via trigger |
| --- | --- |
| workspaces | owner_id → profiles. tier (trial/starter/growth/scale), Stripe IDs, monthly quota |
| business_profiles | 1:1 with workspace. industry, size, challenges[], 90-day goal |
| brand_voice | 1:1 with workspace. raw sample + AI-extracted summary, tone[], words to use/avoid |
| financial_snapshots | 1:N. P&L paste + AI analysis per period |
| connectors | 1:N. Placeholder rows in v0.1; OAuth wiring in v0.2 |
| conversations | 1:N per workspace per agent role (cmo/coo/cfo/ceo) |
| messages | 1:N per conversation. role (user/assistant), content, input/output token counts |
| credit_ledger | Append-only token ledger. Negative on chat, positive on monthly renewal / top-up |

## Modules touched

- Public surface: / (landing), /pricing, /login

- Onboarding: /onboarding (client wizard) + server action saveOnboarding

- App shell: /dashboard, /agent/[role] — server components reading via RLS-respecting client

- Server actions (in src/server/): saveOnboarding, sendChatMessage, createCheckoutSession, signOut

- Webhook route handlers (only external callbacks): /api/auth/callback, /api/stripe/webhook

- Library: src/lib/{supabase, anthropic, credits, stripe, prompts}

- Auth helpers: requireUser(), requireWorkspace() — single source of truth for permission gating

## The data-write rule (SOP §4.2) — implementation

- Reads in server components: createSupabaseServerClient() (RLS-respecting)

- Every write: createSupabaseAdminClient() (service role) inside a 'use server' action, after requireUser()

- Why: RLS-respecting client UPDATE silently matches zero rows on Cloudflare Workers because auth.uid() can fail to reach Postgres. The requireUser/requireWorkspace gate is the security boundary; the admin client is the reliable write path. This is the 18-file lesson from the SOP.

## Risks & mitigations

| AI cost blow-up (Claude pricing changes mid-month) | Per-workspace ledger + hard cap before each call. Cap returns 402 with upgrade link before model call is made. Daily cost report to CEO via email/morning brief. |
| --- | --- |
| Brand voice extraction unreliable | Onboarding step 2 saves the raw sample even if extraction fails. CMO agent falls back to neutral professional voice. User can re-trigger extraction from agent context panel. |
| Stripe webhook drops a payment event | Idempotent handler. Stripe retries automatically. Daily reconciliation job (v0.2) checks subscription state vs workspace tier. |
| Founding member churn after first session | Activation gate built in: every user receives one useful, branded deliverable before they leave step 5. Outputs persisted so they can return to it. |
| Supabase regional latency (we are in SEA, Supabase ap-southeast-1 is shared) | Acceptable for v0.1. If founder traffic exceeds 1000 DAU, evaluate Supabase Dedicated or read replicas. |
| First-time RLS misconfiguration | Migration includes is_owner() helper used by every policy. Migration includes a self-test query block. Supabase security advisor run after every schema change. |

## Rollback plan

- Cloudflare Pages keeps every previous deployment. Rollback = one click in the dashboard or `wrangler pages deployment retry`. Fully automated, < 2 minutes.

- Database migrations are numbered and additive only. Schema rollback requires writing a reverse migration; we will not DROP COLUMN on live data without CEO sign-off (SOP §8).

- Stripe is in test mode until launch day. The cutover from test to live keys is a single env-var change in Cloudflare; reversible the same way.

- Supabase project has Point-in-Time Recovery enabled (PITR; Pro plan). Recovery window: 7 days. Tested once before launch.

## What is deliberately not in this build

- Pgvector / semantic memory — context lives in the system prompt only

- Real connector OAuth — UI is placeholder, no third-party data is fetched

- Cron-triggered morning briefs — chat is on-demand only

- Team / multi-seat — single owner per workspace

# 3. PDPA / Data Protection Note

Per SOP §5 and §14.1. Boardroom AI v0.1 does not knowingly collect data from minors — target users are adult business owners. PDPA (Malaysia) and equivalents (GDPR EU, CCPA California) still apply because we process personal data of identifiable individuals.

## What personal data we store

| Identity | Email address, optional full name. Stored in auth.users + public.profiles. | PII — moderate |
| --- | --- | --- |
| Business profile | Business name, industry, team size, top challenges, 90-day goals. | Commercial-confidential |
| Brand voice sample | User-pasted writing sample (typically marketing copy, may contain customer references). | Commercial-confidential |
| Financial snapshots | User-pasted P&L numbers and any AI analysis derived from them. | Commercial-sensitive — HIGH |
| Chat history | All user prompts and assistant responses across all agents. May contain employee names, customer details, financial figures if the user pastes them. | Mixed — potentially HIGH |
| Billing | Stripe customer ID, subscription state. Card details are held by Stripe, never by us. | Financial — moderate |
| Operational metadata | Token usage, login timestamps, IP at login (Supabase). | Low |

## Where the data lives

- Supabase Postgres (ap-southeast-1, Singapore region). Encrypted at rest (AES-256). Encrypted in transit (TLS 1.3).

- Supabase Storage — private bucket for uploaded P&L PDFs (deferred to v0.2 if file upload added; v0.1 uses paste-only).

- Anthropic API — every chat message is sent to Anthropic. Per Anthropic enterprise terms (which we will sign), inputs/outputs are not used to train models and are deleted after 30 days.

- Stripe — only payment metadata. PCI scope handled by Stripe.

- Cloudflare logs — request metadata (IP, timestamp, path). Retained per Cloudflare default (~7 days).

## Who can read what

- The workspace owner can read everything in their workspace. Enforced by RLS — Postgres returns zero rows for any other authenticated user.

- The service_role key — held only in Cloudflare secret store; used only by server actions and webhook handlers. Never sent to the browser. Anthropic API key is also server-only.

- CEO + AI CTO have administrative access via Supabase dashboard for support and incident response. All admin access is logged.

- No third-party processors other than: Supabase (storage + auth), Anthropic (AI inference), Stripe (billing), Cloudflare (hosting). Documented in the Privacy Policy.

## Deletion + data subject rights

- Workspace owner can delete their account from /account/settings (v0.2 — v0.1 is request-via-email per the Privacy Policy).

- Deletion cascades: ON DELETE CASCADE from profiles → workspaces → all child tables. Tested in migration.

- Anthropic / Stripe deletion handled via their respective APIs as part of the deletion job (v0.2 cron; v0.1 manual).

- PDPA / GDPR / CCPA right-to-access requests: respond within 30 days. CEO acknowledges in writing.

## Risk acknowledgements

- Risk: users paste sensitive financial data into chat that we cannot meaningfully control.

- Mitigation: in-product disclaimer at first CFO chat. Privacy policy is explicit. Anthropic data-retention terms make this acceptable for the founding-member cohort.

- Risk: AI generates incorrect financial or operational advice that the user acts on.

- Mitigation: every CFO output cites the input numbers. T&Cs make clear AI outputs are not professional advice. CFO system prompt instructs the agent to flag uncertainty.

# 4. Initial Decision Log

Per SOP §10. Every architecturally significant choice is logged with its reasoning so it can be re-evaluated later. This is the v0.1 baseline; future decisions get appended.

### D-001 · Next.js 15 + React 19 + @opennextjs/cloudflare

Decision: build on the exact stack specified by the Raudhah Tech SOP §4.1, not the older Pages-only adapter. Reasoning: aligns this codebase with the rest of the org's projects, lets us share patterns / CI / vendor knowledge. Reversal cost: high once shipped — make this decision once.

### D-002 · Magic-link auth only at v0.1 (no password, no OAuth)

Decision: ship with magic-link email only. Reasoning: zero password storage = zero password breach risk; founder users prefer it (Notion / Loops pattern). Google OAuth deferred to v0.2 when DPA scope is reviewed. Reversal cost: low — Supabase Auth supports adding providers later without migrating users.

### D-003 · Server Actions for writes, Route Handlers only for external webhooks

Decision: all internal mutations are 'use server' actions; route handlers exist only for /api/auth/callback (Supabase magic-link) and /api/stripe/webhook (Stripe). Reasoning: SOP §4.3 mandates this pattern. Server actions are typed end-to-end; route handlers are not. Reversal cost: low per-action; high org-wide.

### D-004 · Service-role admin client for every write, gated by require* helpers

Decision: every database INSERT/UPDATE/DELETE uses createSupabaseAdminClient() inside a server action that has already called requireUser() (or requireWorkspaceOwner() where workspace-scoped). The RLS-respecting client is reads-only in server components. Reasoning: SOP §4.2 — the 18-file lesson. Reversal cost: very high; this is fundamental.

### D-005 · Token quota enforced before model call, not after

Decision: the chat server action checks tokens_remaining() before invoking Anthropic; if zero, return 402 with upgrade link. Reasoning: prevents a single runaway prompt from doubling a user's quota use. Reversal cost: low.

### D-006 · Trial = 100K tokens, hard-stop on exhaustion (no overage)

Decision: free trial has a token cap; when hit, the user must pay to continue. No surprise overage charges. Reasoning: predictable cost ceiling for us; predictable price for the user; converts trials to paid faster than open-ended grace. Reversal cost: low.

### D-007 · No pgvector / long-term memory in v0.1

Decision: agents have no persistent memory beyond the current conversation. Business context comes from the workspace profile, rehydrated into the system prompt on every request. Reasoning: pgvector adds operational complexity for marginal value at low conversation volume. Reversal cost: low — additive change.

### D-008 · Stripe-hosted Checkout, not embedded Elements

Decision: use the redirect-to-Stripe Checkout page; no card data ever touches our origin. Reasoning: removes us from PCI scope; ~95% of competitors do this; conversion penalty is negligible at our price points. Reversal cost: low.

### D-009 · Single workspace per user in v0.1

Decision: a user account has exactly one workspace at v0.1, even though the schema supports many. Reasoning: ships faster; multi-workspace adds UI complexity (switcher, isolation tests) we can defer. Schema is forward-compatible. Reversal cost: zero — schema already supports many.

### D-010 · GitHub Actions CI from day one (not optional)

Decision: CI runs tsc --noEmit, eslint, vitest, and a build check on every push. Merge to main is blocked on green CI. Reasoning: SOP §4.4 requires this. Cheap to set up; expensive to retrofit. Reversal cost: trivial.

# 5. Compliance Map — SOP Section by Section

This table is the single page that proves the plan satisfies every numbered section of the SOP. Anything marked Deferred has its deferral logged in the Decision Log.

| SOP § | Requirement | Status | Evidence |
| --- | --- | --- | --- |
| 3.2 | PRD before code | ✓ | Section 1 of this doc |
| 3.3 | Architecture note (data model, modules, risks, rollback) | ✓ | Section 2 of this doc |
| 3.4 | CEO approval to proceed, scope frozen | Pending | Sign-off page of this doc |
| 4.1 | Next.js 15 / React 19 / TS / Tailwind / Supabase / Workers via @opennextjs/cloudflare | Locked | Section 2 — Stack table |
| 4.2 | All writes via admin client + require* gate; reads via RLS client | Locked | D-004 + Architecture: data-write rule |
| 4.3 | 'use server' files export only async; zod-validate; re-derive server-side | Locked | Architecture: Modules; CI enforces |
| 4.4 | tsc --noEmit clean, no `any`, lint + test in CI | Locked | D-010, CI workflow to be committed |
| 4.5 | Service role key in Cloudflare secrets only | Locked | Architecture + PDPA note |
| 5 | RLS on every table, PII scoped, pinned search_path on functions | Locked | Migration includes is_owner() with search_path |
| 5 | Supabase security advisor after every schema change | Locked | Pre-Ship Checklist item |
| 5 | Storage policies for sensitive uploads | N/A v0.1 | No uploads at v0.1 |
| 6 | Quality gates — type-check, lint, tests, no half-wired | Locked | CI + Pre-Ship Checklist |
| 7 | Branch → PR → review → CI → auto-deploy → verify live | Locked | GitHub flow + Cloudflare auto-deploy |
| 7 | Migration ordering, rollback known | Locked | Section 2 — Rollback plan |
| 8 | Numbered SQL migrations, additive only, self-documenting | Locked | supabase/migrations/0001_init.sql header |
| 9 | AI agents briefed with PRD + arch note + §4 + §13.3 | Active | Engineer briefing = this packet |
| 10 | PRD, arch note, decision log, runbook, known gaps per project | ✓ / Pending runbook | Sections 1, 2, 4; runbook in v0.1 release |
| 11.3 | AI autonomy level — Observer / Reviewer / Engineer | Level 2 | CEO can promote based on track record |
| 13 | Incident response runbook | Deferred to launch day | Logged in known gaps |
| 14.1 | PDPA / data note | ✓ | Section 3 of this doc |

# 6. CEO Sign-Off

Per SOP §3 step 4, scope is frozen at this signature. Any change after this point follows the documented change-control process (write the change, re-approve, then build).

What you are approving (a) The scope in §1 — including everything explicitly out of scope. (b) The stack and write-pattern decisions in §2 and §4. (c) The data-handling approach in §3, including that founding members will be informed via the Privacy Policy. (d) AI autonomy Level 2 — the AI CTO may write code and open PRs, but a human (you, or your delegate) must approve every merge to main and every production deploy.

### Decision

| ☐ APPROVE — proceed to build per Path A | Scope frozen. AI CTO starts the rebuild against this packet. |
| --- | --- |
| ☐ APPROVE WITH AMENDMENTS | Add amendments below. AI CTO incorporates, re-circulates within 24h. |
| ☐ REJECT — escalate / rework | Provide direction in the notes section below. |

### Amendments / notes

___________________________________________________________________

___________________________________________________________________

___________________________________________________________________

| Approver | Date |
| --- | --- |
| Mohd Fadzil Hashim CEO, Raudhah Tech / Brainy Bunch | _______________________ |

What happens after you approve (1) AI CTO archives this packet to /docs/v0.1-approval-packet.docx in the repo. (2) MD versions of PRD, Architecture, PDPA, and Decision Log go to /docs as the source of truth. (3) Rebuild begins on Next.js 15 + React 19 + @opennextjs/cloudflare. (4) CI is set up first commit. (5) Every PR you receive will be small and reversible per SOP §2.8. (6) Pre-Ship Checklist §13.3 passes before anything reaches the founding-member URL.